# Cloudbeds Consultant — Sourcing Plan

Property: Big Muddy Inn, Natchez MS Operating entity: Big Muddy Natchez LLC (under MBT — Measurably Better Things LLC) Innkeeper / point of contact: Tracy Alderson-Allen Budget: $500 starting fee, ready to flex up to $1,500 ceiling if needed for documented additional scope. Target completion at $500. Date: 2026-04-20 Supersedes: the earlier Dragonfly Strategists SOW. Certified network priced at $12–18K+; too expensive for a 6-room boutique config task.

## Decision (locked)

Skip the Cloudbeds Certified Consultant Partner Network. Every certified firm floors above $5K and upsells into strategy / marketing / retainer — all of which MBT already owns. Hire a solo Cloudbeds specialist on Fiverr Pro (or via parallel LinkedIn search for ex-Cloudbeds Onboarding Coaches) for a commoditized configuration task.

Logic: MBT owns marketing, branding, booking flow, guest portal, programming integration. We don’t need a hospitality strategist. We need a technician to configure Cloudbeds.

## Scope

In: - Cloudbeds audit (rate plans, room types, taxes, restrictions, channel connections, reporting) - Rate plan build (BAR, advance purchase, LOS-based, package rates) - Policy setup (cancellation, deposit, no-show, incidentals, pet/damage fees) - Stay restrictions (min-LOS peak dates, CTA, cutoffs) - OTA channel audit + reconnect (Booking.com, Expedia, Airbnb, Google) - Basic KPI dashboard (RevPAR, ADR, occupancy, pace, channel mix) - 1–2 live training sessions with Tracy (recorded) - Written handoff doc

Out (MBT owns): - Blues Room programming and event-driven demand modeling - Marketing / SEO / content / email / social / brand - Direct booking flow + guest portal (runs on MBT Next.js platform) - Pricing strategy (we set the rules; they configure) - PMS selection (Cloudbeds stays) - F&B (catering third-party)

## Budget

| Line | Amount |
| --- | --- |
| Starting fixed-fee engagement | $500 |
| Reserve (only for documented additional scope) | up to $1,000 |
| Hard ceiling | $1,500 |

Target: complete at $500. We believe the scope is achievable at this rate by a competent Fiverr Pro specialist or an ex-Cloudbeds Onboarding Coach.

Payment: 50% of base on kickoff ($250), 50% on handoff ($250). Reserve deployed only if scope genuinely expands (e.g., the VRBO dispute below requires more than 2 hours, or additional OTAs come online) and with Tracy’s written sign-off on each release.

Walk above $1,500. The ceiling is firm. Cloudbeds configuration is commodity work; paying strategy rates for technician tasks defeats the purpose.

## Sourcing Channels (ranked)

### 0. In-house first — Studio C / Elijah Davis (preferred)

Before going external, offer the scope to Elijah Davis at Studio C Video. This is aligned with the partner-amplification thesis: MBT pays Studio C for work that grows Studio C, and the Cloudbeds config task fits Studio C’s “technical persistence” capability.

Why this is the preferred first option: - Elijah already has context on the ecosystem — no onboarding overhead - Studio C gets real project revenue (demonstrates the “MBT is a paying customer” side of the partner thesis) - Cloudbeds config is not strategy — it’s patient technical configuration work, which is in-range for Studio C - Same $500 budget, same $1,500 ceiling, same scope — just different payee - Tracy’s relationship with Elijah is already established

Decision tree: 1. Chase pitches the scope to Elijah with the same doc. 2. If Elijah has capacity + interest → Studio C takes the engagement at the $500 rate. 3. If Elijah doesn’t have capacity OR explicitly doesn’t want it → fall through to the external Fiverr path below.

### 1. Fiverr Pro (if Elijah passes)

Fiverr Pro tier only. Cloudbeds in top skills, 4.9+ rating, English-native.

### 2. LinkedIn (parallel to Fiverr)

Search “ex-Cloudbeds Onboarding Coach.” Highest product knowledge on the market.

### 3. Upwork (backup)

Top Rated + 90% job success + Cloudbeds keyword.

### 4. Cloudbeds Community forum (backup)

Post scoped RFP.

If going external, run Fiverr + LinkedIn in parallel. Double the candidate pool in 48 hours for no incremental cost.

## Walk Conditions

Any applicant or firm who pitches: - Retainer, monthly, or hourly-uncapped model - Scope creep into marketing / programming / platform work - Cannot demonstrate named Cloudbeds reference clients - Quote above $1,500 all-in - PMS migration to another platform

## Fiverr Gig Post

Title (80 char max): > Cloudbeds PMS Expert Needed — Full OTA Onboarding Rebuild for Boutique Inn

Body:

Boutique inn in Natchez, Mississippi needs a Cloudbeds specialist to rebuild
our PMS configuration and OTA channel setup from the ground up.

ABOUT US
- 6-room boutique inn with live music venue attached (Blues Room)
- Already on Cloudbeds — we need a rebuild, not a migration
- We run our own marketing, website, and booking flow — we are NOT
  looking for strategy, branding, or marketing help

WHAT WE NEED YOU TO DO
- Full audit of current Cloudbeds setup
- Rebuild rate plans (BAR, advance purchase, LOS-based, packages)
- Configure stay restrictions (min-LOS, CTA, cutoffs)
- Set up policies: cancellation, deposit, no-show, incidentals, fees
- Audit and reconnect OTA channels: Booking.com, Expedia, Airbnb, Google
- Build a basic reporting dashboard (RevPAR, ADR, occupancy, pace)
- One or two live training sessions with our innkeeper (recorded)
- Written handoff document

MUST HAVE
- Cloudbeds PMS: 2+ years hands-on
- Prior experience configuring independent / boutique properties
- Fluent English, comfortable on video calls
- Available for project completion in 3–4 weeks

NICE TO HAVE
- Ex-Cloudbeds staff (onboarding coach, CS, implementation)
- US independent hotel experience
- Experience with music / events venues

DO NOT PITCH
- Strategy retainers or monthly services
- Marketing, SEO, content, or branding services
- PMS migration to another platform
- Website, booking engine, or direct booking redesign
- Revenue management software upsells

BUDGET
$500 fixed fee. Overruns possible up to $1,500 total for documented additional work with written approval. The hard ceiling is $1,500.

TIMELINE
3–4 weeks from kickoff.

PAYMENT
50% on kickoff. 50% on sign-off after handoff.

TO APPLY
Send: (1) your Cloudbeds experience in two sentences, (2) two reference
properties, (3) one concrete question about our current setup. Generic
applications will be declined.

## Cos’s answers to the 4 open questions

- $1,500 ceiling — firm, not flex. The logic of the cap is that Cloudbeds configuration is commoditized; paying strategy rates for technician work defeats the purpose. If no qualified candidate comes in under $1,500, we repost rather than flex. Flexing to $2,000 opens the door to re-litigating the ceiling later.

- Post from Tracy’s address (tracyaldersonallen@gmail.com) — she owns the relationship post-handoff. Applicants should write directly to her so they understand they’ll be working with the innkeeper, not a tech CEO. Chase’s address is backup if Tracy’s isn’t yet configured for Fiverr.

- Fiverr + LinkedIn in parallel. Zero incremental cost (just time). LinkedIn gives us ex-Cloudbeds staff (higher quality signal); Fiverr gives wider pool. Running both doubles the candidate funnel in the 48-hour review window.

- Handoff doc: Sanity + Google Drive both. Sanity is the canonical source of truth for MBT operations. Copy to Drive for Tracy’s easy daily access + redundancy. If they diverge, Sanity wins.

## Integration with 90-Day Plan

The Fiverr engagement runs during Weeks 2–5 (May 8 – May 31). No budget impact on the Y1 cost structure — $1,500 fits inside the existing operations line. Completion before the Inn ops manager comes online means Cloudbeds is cleanly configured by the time the ops hire starts running day-to-day.

## Next Actions (pending Chase approval)

- Chase approves or amends.

- Tracy (or Chase if Tracy’s Fiverr isn’t set up) posts the gig under tracyaldersonallen@gmail.com.

- Chase runs parallel LinkedIn search — up to 10 ex-Cloudbeds onboarding coaches.

- 48-hour applicant review window.

- Shortlist top 3 → 1-hour paid trial audit ($75 each, total $225 from the $500 reserve).

- Select winner → full engagement begins.

- Tracy owns weekly check-ins during the 3–4 week build.

Companion doc: the abandoned Dragonfly SOW has been deleted. This plan is the canonical Cloudbeds sourcing approach.

## Appendix — Active VRBO Integration Issue (2026-04-20)

Problem: VRBO integration with Cloudbeds stuck. VRBO claims the Cloudbeds listing was started as a Canadian listing, requiring full re-onboarding. Cloudbeds disputes this.

Chase’s immediate action plan (this week, before hiring the consultant):

- Call VRBO Partner Support (not general help line). Escalate to Partner Account Manager.

- Opening frame: “My listing was incorrectly flagged as Canadian during initial setup. The property is and always has been in Natchez, MS. Cloudbeds confirms their record is correct. I need VRBO’s country code corrected WITHOUT re-onboarding the listing.”

- Demand a 3-way call with Cloudbeds + VRBO engineers so they can reconcile their records live instead of pointing at each other asynchronously.

- If VRBO insists on re-onboarding: push for (a) reason the prior listing can’t be grandfathered into US jurisdiction, (b) a data-migration path that preserves reviews + booking history.

- Document every rep name, badge/ID, escalation case number.

- Expected resolution: 1–3 business days with proper partner escalation. 2–4 weeks if forced to full re-onboarding (push back).

If not resolved on Chase’s call:

Add to the Fiverr gig post “Current setup question”: “We have an unresolved VRBO integration dispute — the channel manager claims our Cloudbeds listing was created as a Canadian listing; Cloudbeds disputes. Describe how you’d approach this.” Candidates who’ve seen this pattern answer crisply. That screens out weak applicants on the first message.

Expected consultant cost to resolve: 2–4 hours of the $1,000 engagement. No budget impact.